END-TO-END MACHINE LEARNING PROJECT PLAN

Consumer Loan Delinquency / Default Prediction

Python-based supervised machine learning pipeline

| Item | Plan |
| --- | --- |
| Project Type | Applied Machine Learning / Binary Classification |
| Business Domain | Banking, Lending and Credit Risk |
| Primary Objective | Predict the probability that a borrower will become seriously delinquent/default within a defined prediction window |
| Planned Effort | 34 hours of structured project work |
| Indicative Duration | 6 weeks, with parallel documentation and review activities |
| Primary Language | Python |
| Core Tooling | pandas, NumPy, scikit-learn, matplotlib, seaborn, SHAP, MLflow, FastAPI, pytest |
| Deployment Target | Containerized REST API with monitoring and model-version control |

Prepared as a comprehensive implementation roadmap

Table of Contents

The table below provides the planned structure. In Microsoft Word, right-click the automatic TOC field after opening the file and select “Update Field” → “Update entire table.”

1. Executive Summary

This project plan proposes an end-to-end machine learning solution for consumer loan delinquency/default prediction. The system will use historical borrower and account attributes available at or before a defined decision point to estimate the probability of serious delinquency within a future observation window. The output will support risk prioritization, early intervention, portfolio monitoring and operational decision-making rather than replacing human or policy-based credit decisions.

The implementation is deliberately designed as a complete lifecycle: business understanding, research and data acquisition, data quality assessment, exploratory analysis, preprocessing, feature engineering, baseline modeling, model comparison, hyperparameter tuning, threshold selection, explainability, validation, packaging, API deployment, monitoring and governance.

The project is planned for 34 hours of focused work. A six-week calendar is recommended so that the technical work can be reviewed incrementally and risks can be identified before expensive downstream activities begin.

2. Introduction and Project Context

Credit risk is a strong candidate for supervised machine learning because historical borrower records can contain measurable signals associated with future repayment behavior. A prediction system can help organizations move from reactive collection activity toward earlier, risk-based intervention. The proposed solution focuses on probability estimation and ranking, because a probability score is more useful operationally than an unexplained binary label.

The project follows established machine learning engineering principles: keep a final hold-out test set, prevent data leakage, use cross-validation during model selection, compare a transparent baseline with stronger nonlinear models, and treat deployment and monitoring as part of the lifecycle rather than as an afterthought.

3. Research, Literature Review and Ideation

3.1 Publicly Available Data and Problem Evidence

The UCI Machine Learning Repository provides a well-known Default of Credit Card Clients dataset with 30,000 instances and 23 features. The repository identifies the task as classification and describes the target as default payment (Yes/No). This makes it a suitable public benchmark for developing and validating the proposed workflow. citeturn1search0

Other public credit-risk datasets are available through UCI and Kaggle. These can be used for sensitivity analysis or for a future phase, but the project should select one primary dataset and freeze its version before model development to preserve reproducibility.

3.2 Methodological Research

The plan emphasizes rigorous evaluation rather than maximizing a single metric. scikit-learn documentation notes that evaluating a model on the same data used for learning can produce misleadingly strong results because of overfitting; a separate test set and cross-validation are recommended for model assessment and selection. citeturn0search3

For operational ML, experiment tracking and model lifecycle management are also important. MLflow documents capabilities for experiment tracking, model packaging, registry management and deployment workflows, while its Model Registry supports model versioning and lineage. citeturn0search12turn0search14

Risk management will be aligned conceptually with NIST AI RMF. NIST describes the framework as a voluntary approach for managing AI risks and promoting trustworthy development and use; its Playbook organizes suggested actions around Govern, Map, Measure and Manage. citeturn0search0turn0search9

3.3 Ideation Decision

Selected problem: Consumer Loan Delinquency / Default Prediction. The use case is sufficiently concrete to support a full supervised ML pipeline, has publicly available benchmark data, permits multiple interpretable and nonlinear algorithms, and creates realistic challenges involving class imbalance, probability calibration, threshold selection, fairness, privacy, data drift and model monitoring.

4. Problem Definition

4.1 Problem Statement

Given borrower and account information available at a defined scoring date, predict the probability that the borrower will enter a predefined delinquency/default state during the next prediction window. The system should produce a calibrated risk score and an optional risk band such as Low, Medium or High, together with explanation information that an analyst can review.

4.2 Proposed Inputs

Credit profile: credit limit/loan amount, repayment history, utilization and prior delinquency indicators.

Financial profile: income, debt-to-income ratio, outstanding balance and related affordability indicators.

Account profile: tenure, number of open accounts, credit product type and account history.

Behavioral history: recent payment status and rolling repayment indicators where legally and operationally permissible.

Administrative fields: customer/account identifiers used only for joins or audit trails and excluded from model learning.

4.3 Target Variable

Binary target: 1 = borrower enters the agreed delinquency/default state within the prediction window; 0 = borrower does not. The exact definition must be approved before feature engineering. For example, the team may define a target as serious delinquency within 12 or 24 months, provided that the selected dataset supports that definition.

4.4 Expected Outcomes

A reproducible Python training pipeline.

A validated classification model with probability outputs.

A documented threshold strategy aligned with business cost rather than accuracy alone.

Model explanation artifacts showing important drivers at global and individual levels.

A versioned model package and REST API design for scoring new records.

Monitoring specifications for data quality, prediction distribution, performance and drift.

A complete technical and business handover package.

5. Scope, Assumptions and Success Criteria

5.1 In Scope

Data ingestion and validation.

Exploratory data analysis and quality profiling.

Preprocessing and feature engineering.

Baseline, tree-based and gradient-boosting classification models.

Cross-validation and hyperparameter tuning.

Probability calibration and decision-threshold analysis.

Explainability and fairness-oriented checks.

Model packaging, API design, testing and deployment planning.

Monitoring and governance plan.

5.2 Out of Scope for the Initial Release

Automated loan approval or rejection without human/policy controls.

Real-time streaming architecture.

Direct integration with a production core-banking system.

Use of sensitive personal attributes unless explicitly justified, governed and legally approved.

Fully autonomous collections actions.

5.3 Success Criteria

| Area | Target / Acceptance Rule |
| --- | --- |
| Data quality | All critical fields have documented validation rules; missingness, duplicates and invalid ranges are quantified. |
| Leakage control | No feature uses information that would only become available after the scoring date. |
| Model performance | Primary metrics meet agreed thresholds; exact targets are finalized after baseline EDA. |
| Calibration | Predicted probabilities are sufficiently aligned with observed event rates for operational use. |
| Explainability | Key drivers can be communicated to analysts; individual predictions have traceable explanations. |
| Reproducibility | Environment, code, dataset version, random seeds and model artifacts are version controlled. |
| Deployment | API accepts validated input and returns prediction, probability, model version and basic explanation metadata. |
| Monitoring | Data quality, drift and performance monitoring rules are documented before release. |

6. End-to-End ML Architecture and Workflow

The proposed architecture separates data preparation, model development, serving and monitoring so that each component can be tested independently.

| Stage | Primary Output | Key Controls |
| --- | --- | --- |
| Data ingestion | Raw immutable dataset | Source/version capture, schema validation |
| Data validation | Cleaned analytical dataset | Missingness, ranges, duplicates, leakage checks |
| EDA | EDA report and hypotheses | Distribution, imbalance, correlations, segment checks |
| Feature pipeline | Reusable preprocessing object | Fit only on training data; versioned transformations |
| Model training | Candidate models | Cross-validation, reproducible seeds |
| Evaluation | Model comparison report | Hold-out test set, calibration, threshold analysis |
| Explainability | Feature/record explanations | SHAP or equivalent, stability checks |
| Registry | Approved model artifact | Version, lineage, approval status |
| Serving | REST scoring API | Schema validation, authentication, logging |
| Monitoring | Dashboards/alerts | Drift, performance, latency, data quality |

7. Detailed Technical Plan

7.1 Data Acquisition and Governance

Select the primary public dataset and record its exact source, access date, license and version.

Create a data dictionary mapping each field to business meaning, datatype, expected range and availability timing.

Separate identifiers from predictive features and document why each feature is retained or excluded.

Create immutable raw-data storage and a processed-data generation script.

Record data lineage so every model can be traced back to the dataset and preprocessing version.

7.2 Data Quality and Exploratory Analysis

Profile row counts, column types, uniqueness, missing values and duplicate records.

Inspect numerical distributions, outliers and implausible values.

Inspect categorical frequency distributions and rare categories.

Measure target prevalence and assess class imbalance.

Check feature-target relationships using appropriate statistical and visual methods.

Identify possible multicollinearity and redundant variables.

Perform leakage review based on the scoring-time availability of every candidate feature.

Document findings as explicit hypotheses that inform feature engineering and model selection.

7.3 Preprocessing and Feature Engineering

Numerical missing values: median or model-based imputation after evaluating the missingness mechanism.

Categorical missing values: explicit 'Unknown' category where appropriate.

Categorical encoding: one-hot encoding or target-safe alternatives.

Scaling: apply to algorithms that require it; tree-based models generally do not require standardization.

Outliers: investigate business meaning before clipping or transformation.

Feature construction: utilization ratios, repayment trend indicators and grouped risk bands where defensible.

Use sklearn Pipeline/ColumnTransformer so transformations are fitted only on training folds.

7.4 Candidate Models

| Model | Role | Advantages | Risks / Considerations |
| --- | --- | --- | --- |
| Logistic Regression | Baseline | Transparent, fast, probability-oriented | May miss nonlinear relationships |
| Decision Tree | Interpretability benchmark | Easy to explain | Can overfit without constraints |
| Random Forest | Robust nonlinear benchmark | Handles interactions and mixed effects | Less compact and less transparent |
| Gradient Boosting / HistGradientBoosting | Primary performance candidate | Strong tabular performance | Requires tuning and careful validation |
| XGBoost / LightGBM | Optional advanced candidate | Strong performance on structured data | Additional dependency/governance complexity |

7.5 Evaluation Strategy

Accuracy will not be the sole decision criterion. Because delinquency events may be less frequent than non-events, evaluation will include ROC-AUC, PR-AUC, precision, recall, F1, confusion matrix, balanced accuracy, calibration error/Brier score and business cost under alternative thresholds. Cross-validation will be used for model selection while a final hold-out test set remains untouched until the final evaluation. This is consistent with scikit-learn guidance on avoiding overfitting and using cross-validation. citeturn0search3

Primary ranking metric: PR-AUC when the positive class is materially imbalanced; ROC-AUC as a complementary metric.

Operational detection metric: recall at an agreed precision or intervention capacity.

Probability quality: Brier score and calibration curve.

Decision quality: expected cost/benefit at several thresholds.

Stability: performance across cross-validation folds and meaningful borrower segments.

7.6 Explainability and Responsible AI

Global explanations: permutation importance, model coefficients or SHAP summary values.

Local explanations: top contributing features for individual predictions.

Reason-code design: convert technical explanations into concise, non-misleading business language.

Fairness review: compare error rates and calibration across permissible demographic or operational segments where data and policy allow.

Privacy review: minimize personal data, restrict access, avoid exposing identifiers in logs and define retention rules.

Governance: document intended use, limitations, known failure modes, approval owner and human-review requirements.

NIST AI RMF emphasizes trustworthy characteristics including validity and reliability, safety, security and resilience, accountability and transparency, explainability and interpretability, privacy enhancement, and management of harmful bias. These considerations are therefore included before deployment rather than after model development. citeturn0search8

7.7 Deployment Plan

Serialize the approved preprocessing and model pipeline as a single versioned artifact.

Create a FastAPI service with a strict request schema using Pydantic.

Return probability, risk band, model version, timestamp and explanation metadata.

Containerize the service with Docker and define environment variables for configuration.

Add automated unit, integration and API contract tests.

Deploy first to a non-production environment for shadow or controlled testing.

Promote only an approved model version through a model registry and release process.

Implement rollback to the last approved model.

7.8 Monitoring Plan

| Monitoring Layer | Examples | Trigger / Action |
| --- | --- | --- |
| Data quality | Missingness, invalid ranges, schema changes | Alert; block scoring if critical validation fails |
| Input drift | PSI, distribution shifts, category changes | Investigate; retrain if sustained and material |
| Prediction drift | Risk-band mix, mean predicted probability | Compare with baseline and business context |
| Performance | Recall, PR-AUC, calibration once labels arrive | Trigger model review/retraining |
| Service health | Latency, error rate, throughput | Operational alert and incident process |
| Model governance | Model version, approval state, expiry/review date | Prevent unapproved/expired model from serving |

8. Detailed 34-Hour Work Breakdown and Timeline

The following plan represents approximately 34 hours of focused effort. Activities are sequenced to protect the critical path: problem definition → data readiness → leakage-safe preprocessing → baseline → candidate models → final evaluation → deployment readiness.

| Phase | Workstream | Major Activities | Hours | Deliverable |
| --- | --- | --- | --- | --- |
| Phase 1 | Problem framing & literature review | Define target, prediction window, stakeholders, KPIs; review public datasets and methodological guidance; select dataset. | 4.0 | Approved problem brief + source log |
| Phase 2 | Data acquisition & governance | Download/version data; create data dictionary; define schema, identifiers, target and data-availability rules. | 3.0 | Dataset package + data dictionary |
| Phase 3 | Data quality & EDA | Profile missingness, duplicates, outliers, imbalance, distributions and leakage risks; create EDA report. | 5.0 | EDA notebook/report + issue register |
| Phase 4 | Preprocessing & feature engineering | Build leakage-safe Pipeline/ColumnTransformer; imputation, encoding, scaling where needed, engineered features. | 4.0 | Reusable preprocessing pipeline |
| Phase 5 | Baseline & candidate models | Train logistic regression, tree, random forest and gradient boosting candidates; establish reproducible experiment structure. | 4.0 | Candidate model results |
| Phase 6 | Tuning & evaluation | Cross-validation, hyperparameter tuning, calibration, threshold/cost analysis, segment checks, final hold-out test. | 5.0 | Model selection report |
| Phase 7 | Explainability & governance | SHAP/importance analysis, reason codes, fairness-oriented checks, model card, risk assessment. | 3.0 | Explainability + governance pack |
| Phase 8 | Deployment & monitoring plan | FastAPI design, packaging, tests, registry/versioning, monitoring metrics, rollback and release plan. | 3.0 | Deployment-ready design |
| Phase 9 | Documentation & final review | Consolidate technical report, limitations, roadmap, presentation/checklist and final quality review. | 3.0 | Final project package |

8.1 Indicative Six-Week Calendar

| Week | Focus | Milestone / Exit Criteria |
| --- | --- | --- |
| Week 1 | Problem definition, literature review, dataset selection | M1: signed-off problem statement, target definition and dataset |
| Week 2 | Data acquisition, data dictionary, quality assessment | M2: data-quality report and leakage checklist complete |
| Week 3 | EDA, preprocessing and feature engineering | M3: reproducible preprocessing pipeline |
| Week 4 | Baseline and candidate model development | M4: model comparison shortlist |
| Week 5 | Tuning, calibration, explainability and governance | M5: final candidate and model-risk review |
| Week 6 | Deployment design, monitoring, documentation and final review | M6: release-ready project package |

8.2 Critical Path and Dependencies

Target definition must be completed before feature engineering because the prediction window determines which fields are legal inputs.

Data availability/leakage review must be completed before training; otherwise validation results may be invalid.

Preprocessing must be encapsulated before cross-validation to prevent train/validation contamination.

The final model cannot be selected until the hold-out test protocol is frozen.

Deployment packaging depends on a frozen preprocessing + model artifact.

Monitoring thresholds depend on the final feature schema, model outputs and expected label-arrival process.

9. Milestones and Deliverables

| Milestone | Definition of Done | Evidence / Artifact |
| --- | --- | --- |
| M1 — Problem approved | Business objective, target, horizon, users and success metrics agreed. | Problem charter |
| M2 — Data ready | Dataset versioned, profiled and documented; critical issues logged. | Data dictionary + quality report |
| M3 — Pipeline ready | Preprocessing is reproducible and leakage-safe. | Python pipeline + tests |
| M4 — Model shortlist | Baseline and candidate models compared using CV. | Experiment tracking table |
| M5 — Model approved | Final test, calibration, threshold and explainability checks complete. | Model evaluation report + model card |
| M6 — Deployment ready | API, artifact, monitoring and rollback design tested. | API package + deployment checklist |
| M7 — Final submission | All documentation is complete and internally consistent. | Final report + presentation materials |

10. Resource Requirements

10.1 Human Resources

| Role | Estimated Involvement | Responsibilities |
| --- | --- | --- |
| ML/Data Scientist | Primary | EDA, feature engineering, modeling, evaluation, explainability |
| Data Engineer | As needed | Data ingestion, validation, storage and pipeline integration |
| ML Engineer | As needed | Packaging, API, Docker, registry and deployment |
| Business/Risk SME | 2–4 review sessions | Target definition, business costs, thresholds and interpretation |
| QA / Reviewer | Final phase | Test cases, reproducibility and release checklist |

10.2 Software and Libraries

Python 3.11+ recommended for a stable project environment.

pandas and NumPy for data manipulation.

scikit-learn for preprocessing, pipelines, cross-validation, model selection and evaluation.

matplotlib and seaborn for visualization.

SHAP for model explainability where compatible with the selected model.

MLflow for experiment tracking and model registry/lifecycle management. citeturn0search12turn0search14

FastAPI and Pydantic for serving and request validation.

pytest for automated tests.

Docker for reproducible packaging.

Git/GitHub or an equivalent version-control platform.

10.3 Computational Resources

Developer workstation: 8+ GB RAM minimum; 16 GB recommended for comfortable EDA and tuning.

CPU: 4+ cores recommended for parallel cross-validation.

GPU: not required for the initial tabular ML solution; optional for future deep-learning experimentation.

Storage: sufficient for raw data, processed datasets, experiment artifacts, logs and model versions.

Cloud compute: optional; useful when scaling hyperparameter searches or API deployment.

11. Risk Management

Risk management is treated as a continuous workstream. The project should maintain a risk register from Week 1 and review it at each milestone.

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Target leakage | Medium | Critical | Define feature availability by scoring date; perform leakage review before training. | ML Scientist |
| Class imbalance | High | High | Use PR-AUC, class weighting/resampling only inside CV, threshold tuning and calibration. | ML Scientist |
| Poor data quality | High | High | Automated validation, profiling and documented remediation rules. | Data Engineer |
| Overfitting | Medium | High | Cross-validation, constrained models, hold-out test set and simplicity preference. | ML Scientist |
| Probability miscalibration | Medium | High | Calibration curves and calibration methods; validate on unseen data. | ML Scientist |
| Model bias / unfair outcomes | Medium | High | Segment-level performance checks, governance review and human oversight. | Risk SME |
| Data drift after deployment | Medium | High | Feature and prediction monitoring with retraining triggers. | ML Engineer |
| Reproducibility failure | Medium | Medium | Pinned dependencies, seeds, versioned data/model/code and experiment tracking. | ML Engineer |
| API/security failure | Low–Medium | High | Input validation, authentication, secrets management and dependency scanning. | ML Engineer |
| Unclear business threshold | Medium | High | Use explicit intervention capacity and cost matrix; obtain SME approval. | Risk SME |
| Public dataset limitations | High | Medium | Treat benchmark results as research evidence, not proof of production performance. | Project Lead |
| Deployment delay | Medium | Medium | Start API contract and packaging before final model selection. | ML Engineer |

12. Quality Assurance and Testing Strategy

Unit tests for feature transformations and custom functions.

Schema tests for required columns, datatypes, allowed ranges and missingness.

Data leakage tests for post-outcome or future-period variables.

Pipeline tests ensuring preprocessing is fitted only on training folds.

Model smoke tests for training and inference.

API tests for valid, invalid and boundary-value requests.

Regression tests to ensure a new model does not silently degrade critical metrics.

Reproducibility test: same dataset version + code + environment should produce the same or acceptably equivalent results.

Security checks for secrets, logs and personally identifiable information.

13. Documentation Plan

| Document / Artifact | When Created | Purpose |
| --- | --- | --- |
| Project charter | Week 1 | Problem, scope, users, target and success criteria |
| Literature/source log | Week 1 | Evidence and public references |
| Data dictionary | Week 2 | Field definitions and data availability |
| EDA report | Week 2–3 | Data quality and analytical findings |
| Experiment log | Week 4–5 | Model configurations and results |
| Model card | Week 5 | Intended use, performance, limitations and risks |
| API specification | Week 6 | Input/output contract |
| Monitoring runbook | Week 6 | Operational alerts and actions |
| Final project report | Week 6 | Complete end-to-end narrative |

14. Strategic Implementation Roadmap

14.1 Phase A — Foundation

Establish the problem, data contract, governance requirements and baseline evaluation protocol. The strategic objective is to avoid building a technically strong model for an incorrectly defined business problem.

14.2 Phase B — Model Development

Build a transparent baseline first, then introduce nonlinear models. Select the final model based on a combination of predictive quality, calibration, stability, explainability, operational cost and governance requirements—not leaderboard performance alone.

14.3 Phase C — Controlled Deployment

Deploy the scoring API in a controlled environment. Compare model predictions with existing risk processes, run shadow scoring where feasible, validate latency and data contracts, and obtain stakeholder approval before using the score operationally.

14.4 Phase D — Monitoring and Continuous Improvement

After deployment, monitor data drift, prediction drift, model performance when labels arrive, calibration, operational outcomes and service health. Retraining should be triggered by evidence and governed change control rather than by a fixed calendar alone.

15. Future Enhancements

Time-aware validation and temporal backtesting using multiple historical periods.

Champion/challenger model framework.

Automated retraining with approval gates.

Cost-sensitive learning based on real collection/intervention costs.

Advanced probability calibration and uncertainty estimation.

Segment-specific monitoring and drift analysis.

Feature store integration for larger-scale production environments.

A/B or controlled operational evaluation of intervention strategies, subject to governance approval.

Integration with portfolio dashboards and analyst workflows.

16. Expected Final Deliverables

Project charter and problem statement.

Literature review and source log.

Versioned dataset and data dictionary.

EDA and data-quality report.

Reusable preprocessing and feature-engineering pipeline.

Baseline and candidate model notebooks/scripts.

Experiment tracking and model comparison report.

Final model evaluation, calibration and threshold analysis.

Explainability and responsible-AI assessment.

Model card and risk register.

FastAPI scoring service specification and prototype structure.

Automated test suite.

Monitoring and rollback runbook.

Final technical project report and presentation-ready summary.

17. Conclusion

The proposed plan provides a realistic route from a business problem to a deployable machine learning capability. Its central principle is that a successful ML project is not only a model-training exercise: data quality, leakage prevention, evaluation design, explainability, governance, deployment, monitoring and documentation are equally important.

By allocating 34 hours across clearly defined phases and milestones, the project can demonstrate both technical depth and project management readiness. The recommended consumer loan delinquency prediction problem is particularly suitable because it supports classification modeling, probability estimation, business threshold analysis, explainability and responsible-AI considerations within one coherent end-to-end case study.